## Slide 1: BRASS Monthly
Raytheon BBN Technologies

## Slide 2: IMMoRTALS System View
y
Change detection tools
Runtime management tools
Program synthesis tools
Build tools
Validation tools
Program analysis tools
Repo
Ecosystem
Ecosystem
Android
Host
Ecosystem
Server Host
Deployed/running platform application
IMMoRTALS back end
Operational Network
IMMoRTALS Management Network
Android Clients
Linux/Java Server
Backend
SA producer & consumer
Brokering and Storage
Error report, deploy/update SW
IMMoRTALS code base, build and test environment

## Slide 3: Challenge Problems
CP 1: React to hardware changes and mission requirement changes with new implementation of critical functionality
  Assume implementation of alternate functionality exists; dependencies of alternate are discovered
  Match resource description of operating environment to resource dependencies of various LocationProvider implementations
CP 2: Introduce a shared resource that is contested; relax assumption about alternate functionality already existing
  Compose multiple DFUs to get new functionality

## Slide 4: Schedule
Nov 15: full prototype system – We believe we are on track for this delivery date
    Finishing up mechanisms for composing new DFU (CP2)
    Draft TA4 interface with support scripts for running tests
Nov. 30:
  Tighter integration of DSL
  Next revision of TA4 interface
Mid Jan: Code freeze for DAS (internal target)
Feb 1: final version delivered to LL